## Slide 1: Lego4Scrum
Project simulation game

## Slide 2
Just for fun, not a competition
Simulate a project lifecycle, incl. estimations
  Discovery
  Construction
  Acceptance
  Unpredictable conditions
Develop out-of-the-box thinking
Promote SCRUM values - self-organize, collaborate and continuously improve
Key goals

## Slide 3: General rules
No how-to limitations, no reference solution
No managers or ”pushed” decisions
Hard time frames
Be accurate and help organizers to collect all bricks after the game
Main Highlights
15 intro
10 discovery
5 estimate
5 construction intro
15 min / sprint
15 feedback
Schedule, minutes
Based on https://www.lego4scrum.com/ framework

## Slide 4: Product Vision

## Slide 5: Backlog
Item |  | Estimate, min

## Slide 6: Construction lifecycle
Construction
Demo
Retro
Planning
7 minutes
Not time-limited
3 minutes
3 minutes
All sprint tasks should be complete
No construction beyond this point
Acceptance by business
Time to discuss your processes
What is for the next sprint?

## Slide 7: Actual workload
Item | Team | Sprint | Accepted

## Slide 8
Inadequate estimations (budgets, timeframes, human resources)
Incorrect or low-detail understanding of requirements
Unexpected events
Changes or new requirements, affecting architecture
Lack of cooperation
Top project delay reasons

## Slide 9: Time for feedback and suggestions